## Slide 1: Software Development Cost Estimation Chapter 5 in Software Engineering by Ian Summerville (7th edition)

## Slide 2: Outline
Software productivity
Estimation techniques

## Slide 3: Fundamental estimation questions
How much effort is required to complete an activity?
How much calendar time is needed to complete an activity?
What is the total cost of an activity?

## Slide 4: Software Development Cost Components
Hardware and software costs
Travel and training costs
Effort costs
  Salaries of engineers
  Overheads
    Social and insurance costs
    Costs of building, heating, lighting.
    Costs of networking and communications.
    Costs of shared facilities (e.g. library, staff restaurant, etc.).

## Slide 5: Costing vs Pricing
Estimates are made to discover the cost of producing a software system.
Broader organisational, economic, political and business considerations influence the price charged.

## Slide 6: Software pricing factors

## Slide 7: Software productivity
Is a measure of the rate at which individual engineers produce software and associated documentation.
Is not quality-oriented although quality assurance is a factor in productivity assessment.
Essentially, we want to measure useful functionality produced per time unit.

## Slide 8: Productivity measures
Size related measures based on some output from the software process.
  Lines of delivered source code
  Object code instructions
  Number of pages of documentation
Function-related measures based on an estimate of the functionality of the delivered software.
  Function-points
  Object points

## Slide 9: Lines of Code Per Programmer-month (LOC/pm)
LOC/pm is calculated by
  Total number of lines of source code delivered
  -------------------------------------------------------------------------
  Total time in programmer-month to produce the above
  Where
  Total time = requirement +
  design + coding + testing +
  documentation

## Slide 10: Limitations with LOC/pm
The measure was first proposed when programs were developed in FORTRAN, assembly, or COBOL, when programs were typed on cards with one line per card
How does this correspond to statements as in Java, C++?
  Multiple line statements
  Declaration, executable statements, comments
  Macros
What programs should be counted as part of the system?
  Prototypes
  Testing scripts

## Slide 11: LOC/pm limitation across languages
“The lower level the language, the more productive the programmer”
  The same functionality takes more code to implement in a lower-level language than in a high-level language.
“The more verbose the programmer, the higher the productivity”
  Measures of productivity based on lines of code suggest that programmers who write verbose code are more productive than programmers who write compact code.

## Slide 12: Estimation anomalous

## Slide 13: Function points
Based on a combination of program characteristics
  external inputs and outputs;
  user interactions;
  external interfaces;
  files used by the system.
A complexity weight is associated with each
Unadjusted function-point count (UFC) is calculated by
UFC = Σ(number of elements of given type)x(weight)

## Slide 14
UFC is modified by complexity of the project to produce final FPs for the system.
FPs are very subjective.
  Complexity depends on the estimator judgement
  Complexity depends on the type of system
  Biased towards data-processing
  Not suitable for event-driven systems

## Slide 15: Object points
Object points (aka application points) are an alternative function-related measure.
The number of object points in a program is a weighted estimate of
  The number of separate screens that are displayed;
  The number of reports that are produced by the system;
  The number of program modules that must be developed to supplement the database code;

## Slide 16: Object point estimation
Object points are easier to estimate from a specification as they are simply concerned with screens, reports and programming language modules.
They can therefore be estimated at a fairly early point in the development process.

## Slide 17
FPs and OPs can be used to estimate LOC depending on the average number of LOC per FP or OP for a given language
  LOC = AVC * number of function (object) points;
  AVC is a language-dependent factor

## Slide 18: Productivity estimates
Real-time embedded systems, 40-160 LOC/Person-month.
Systems programs , 150-400 LOC/Person-month.
Commercial applications, 200-900 LOC/Person-month.
In object points, productivity has been measured between 4 and 50 object points/month depending on tool support and developer capability.

## Slide 19: Quality vs Productivity
All metrics based on volume/unit time are flawed because they do not take quality into account.
Productivity may generally be increased at the cost of quality.
It is not clear how productivity/quality metrics are related.

## Slide 20: Estimation techniques
There is no simple way to make an accurate estimate of the effort
  Initial estimates are based on inadequate information in a user requirements definition;
  The software may run on unfamiliar computers or use new technology;
  The people in the project may be unknown.
Project cost estimates may be self-fulfilling
  The estimate defines the budget and the product is adjusted to meet the budget.

## Slide 21: Estimation techniques
Algorithmic cost modelling.
Expert judgement.
Estimation by analogy.
Parkinson's Law.
Pricing to win.

## Slide 22: Estimation techniques

## Slide 23: Pricing to win
The project costs whatever the customer has to spend on it.
Advantages:
  You get the contract.
Disadvantages:
  The probability that the customer gets the system he or she wants is small.
  Costs do not accurately reflect the work required.

## Slide 24: Pricing to win
May seem unethical and un-businesslike.
However, when detailed information is lacking it may be the only appropriate strategy.
The project cost is agreed on the basis of an outline proposal and the development is constrained by that cost.
A detailed specification may be negotiated or an evolutionary approach used for system development.

## Slide 25: Algorithmic cost modelling
Cost is estimated as a mathematical function of product, project and process attributes whose values are estimated by project managers:
  Effort = A ´ SizeB ´ M
  A is an organisational practice and product constant,
  Size is code size or FP or OP
  B is a project size factor and reflects the fact that costs don’t increase with size linearly
  M is a multiplier reflecting product, process and people attributes.

## Slide 26: Estimation accuracy
The size of a software system can only be known accurately when it is finished.
Several factors influence the final size
  Use of COTS and components;
  Programming language;
  Distribution of system.
As the development process progresses then the size estimate becomes more accurate.

## Slide 27: The COCOMO model
An empirical model based on project experience.
Well-documented, ‘independent’ model which is not tied to a specific software vendor.
Long history from initial version published in 1981 (COCOMO-81) through various instantiations to COCOMO 2.
COCOMO 2 takes into account different approaches to software development, reuse, etc.

## Slide 28: COCOMO 81

## Slide 29: COCOMO 2
COCOMO 81 was developed with the assumption that a waterfall process would be used and that all software would be developed from scratch.
Since its formulation, there have been many changes in software engineering practice and COCOMO 2 is designed to accommodate different approaches to software development.

## Slide 30: COCOMO 2 models
COCOMO 2 incorporates a range of sub-models that produce increasingly detailed software estimates.
The sub-models in COCOMO 2 are:
  Application composition model. Used when software is composed from existing parts.
  Early design model. Used when requirements are available but design has not yet started.
  Reuse model. Used to compute the effort of integrating reusable components.
  Post-architecture model. Used once the system architecture has been designed and more information about the system is available.

## Slide 31: Estimation methods
Each method has strengths and weaknesses.
Estimation should be based on several methods.
If these do not return approximately the same result, then you have insufficient information available to make an estimate.
Some action should be taken to find out more in order to make more accurate estimates.
Pricing to win is sometimes the only applicable method.